IMPLEMENTATION PLAN

# Pluggable .NET MCP Server
with a Dummy Layered Web API

Controller + service interface + repository pattern
GitHub Copilot in VS Code as the MCP client

| Target platform | .NET 10 / C# 14 |
| --- | --- |
| MCP transport | Standard I/O (stdio) |
| Sample data | Hardcoded in-memory values |
| Primary client | GitHub Copilot in VS Code |

Version 1.0  •  25 July 2026

# 1. Executive Summary

This plan defines a complete sample solution that demonstrates how an MCP server can be added to an existing-style ASP.NET Core solution with minimal coupling. The solution will include a dummy Commerce API that follows controllers, service interfaces, application services and repositories. A separate executable MCP server project will expose selected application capabilities as MCP tools for GitHub Copilot in VS Code.

The central design rule is that MCP tools will not call controllers and will not duplicate business logic. Both the HTTP API host and the MCP stdio host will resolve the same application service interfaces through shared dependency-injection extension methods.

Recommended outcome: one solution, two hosts, one application layer. HTTP controllers and MCP tools remain thin adapters around the same services.

# 2. Confirmed Technical Direction

| Decision | Selected option | Reason |
| --- | --- | --- |
| Framework | .NET 10 and C# 14 | Current .NET release, cross-platform, suitable for macOS development. |
| MCP SDK | Official Model Context Protocol C# SDK v2 line | Matches the requested SDK and provides hosting, DI and tool-discovery support. |
| MCP package strategy | Pin the exact v2 prerelease available when implementation starts | The v2 line can change; floating prerelease versions are not acceptable. |
| Transport | stdio | Best fit for a local VS Code client that launches the server as a child process. |
| MCP client | GitHub Copilot in VS Code only | No custom client project is required. |
| Persistence | Hardcoded in-memory values | Requires no database engine, connection string or migrations. |
| API style | ASP.NET Core controllers | Directly demonstrates the user’s existing controller-based project pattern. |
| Tool exposure | Explicit MCP adapter methods | Safer and clearer than reflecting and exposing every controller endpoint automatically. |

# 3. Goals and Non-Goals

## 3.1 Goals

Create a realistic dummy Web API that uses controllers, service interfaces and repositories.

Create a separate MCP server project that can be plugged into the solution without changing controller behaviour.

Reuse the same application services and repositories from both hosts.

Expose representative read operations as MCP tools and demonstrate a controlled write operation.

Allow new MCP tools to be added without editing Program.cs.

Provide a working .vscode/mcp.json configuration for GitHub Copilot.

Ensure all development and execution steps work on Apple Silicon and Intel Macs.

Include automated tests, hardcoded sample data, build scripts and documentation.

## 3.2 Non-Goals for the first iteration

Building a separate MCP client.

Hosting the MCP server remotely over HTTP.

Automatically exposing every controller action as a tool.

Implementing production authentication, OAuth or enterprise tenancy.

Generating tools from OpenAPI at runtime.

Replacing the existing API or changing its public contracts.

# 4. Proposed Solution Structure

CommerceMcpDemo/ ├── CommerceMcpDemo.sln ├── Directory.Build.props ├── Directory.Packages.props ├── global.json ├── README.md ├── .editorconfig ├── .gitignore ├── .vscode/ │ └── mcp.json ├── scripts/ │ ├── start-api.sh │ ├── start-mcp.sh │ ├── reset-sample-data.sh │ └── verify.sh ├── src/ │ ├── CommerceMcpDemo.Domain/ │ ├── CommerceMcpDemo.Application/ │ ├── CommerceMcpDemo.Infrastructure/ │ ├── CommerceMcpDemo.Api/ │ └── CommerceMcpDemo.McpServer/ └── tests/ ├── CommerceMcpDemo.Application.Tests/ ├── CommerceMcpDemo.Api.IntegrationTests/ └── CommerceMcpDemo.McpServer.Tests/

## 4.1 Project responsibilities

| Project | Responsibility | References |
| --- | --- | --- |
| Domain | Entities, value objects, enums and domain rules. No infrastructure dependencies. | None |
| Application | DTOs, service interfaces, service implementations, repository contracts, validation and mapping. | Domain |
| Infrastructure | Hardcoded in-memory collections, repository implementations, sample data and DI registration. | Application, Domain |
| API | Controllers, HTTP models, OpenAPI, exception middleware and API host configuration. | Application, Infrastructure |
| MCP Server | stdio host, MCP tools, MCP response models, configuration and safe exception mapping. | Application, Infrastructure |
| Tests | Unit, integration and MCP tool-discovery/invocation tests. | Relevant production projects |

# 5. Dummy Commerce Domain

The sample domain should be small enough to understand quickly but rich enough to prove filtering, paging, validation, relational data and write safety.

| Entity | Important fields | Purpose |
| --- | --- | --- |
| Customer | Id, Name, Email, Status, CreatedAtUtc | Demonstrates lookup, search, validation and customer status. |
| Product | Id, Sku, Name, Price, StockQuantity, IsActive | Demonstrates search, price/stock data and bounded list results. |
| Order | Id, CustomerId, Status, Total, CreatedAtUtc | Demonstrates relationship queries and business operations. |
| OrderItem | OrderId, ProductId, Quantity, UnitPrice | Demonstrates order composition and calculated totals. |

## 5.1 Hardcoded sample data

10 customers covering active and inactive statuses.

20 products covering active, inactive, in-stock and out-of-stock states.

15 orders covering Draft, Confirmed, Shipped and Cancelled statuses.

Deterministic hardcoded identifiers so API and MCP examples remain repeatable.

# 6. End-to-End Architecture

┌──────────────────────────┐ │ GitHub Copilot in VS Code│ └─────────────┬────────────┘ │ MCP over stdio ▼ ┌────────────────────┐ ┌──────────────────────────┐ │ HTTP API Consumer │ │ CommerceMcpDemo.McpServer│ └─────────┬──────────┘ │ MCP tool adapters │ │ HTTP └─────────────┬────────────┘ ▼ │ ┌────────────────────┐ │ same interfaces │ ASP.NET Controllers│ │ └─────────┬──────────┘ │ └───────────────┬────────────────┘ ▼ ┌─────────────────────────┐ │ Application Services │ │ ICustomerService, etc. │ └─────────────┬───────────┘ ▼ ┌─────────────────────────┐ │ Repository Interfaces │ └─────────────┬───────────┘ ▼ ┌─────────────────────────┐ │ Hardcoded in-memory values │ └─────────────────────────┘

## 6.1 Dependency rule

Controllers and MCP tools are peer adapters. Neither adapter may invoke the other. Both depend on application abstractions, which keeps business logic reusable and makes the MCP project easy to add to another solution.

# 7. Dummy API Design

## 7.1 Representative controllers

CustomersController: retrieve, search and create customers.

ProductsController: retrieve and search products.

OrdersController: retrieve, search and create draft orders.

## 7.2 Endpoint set

| HTTP | Route | Application service | Notes |
| --- | --- | --- | --- |
| GET | /api/customers/{id} | ICustomerService.GetByIdAsync | Read-only; returns 404 when absent. |
| GET | /api/customers | ICustomerService.SearchAsync | Search + status + bounded pagination. |
| POST | /api/customers | ICustomerService.CreateAsync | Validates unique email. |
| GET | /api/products/{id} | IProductService.GetByIdAsync | Read-only. |
| GET | /api/products | IProductService.SearchAsync | Search + active/in-stock filters. |
| GET | /api/orders/{id} | IOrderService.GetByIdAsync | Returns order with items. |
| GET | /api/orders | IOrderService.SearchAsync | Customer/status/date filters. |
| POST | /api/orders | IOrderService.CreateDraftAsync | Controlled write example. |

## 7.3 Service and repository pattern

public interface ICustomerService { Task<CustomerDto?> GetByIdAsync(Guid id, CancellationToken cancellationToken); Task<PagedResult<CustomerSummaryDto>> SearchAsync( CustomerSearchRequest request, CancellationToken cancellationToken); Task<CustomerDto> CreateAsync( CreateCustomerRequest request, CancellationToken cancellationToken); } public interface ICustomerRepository { Task<Customer?> GetByIdAsync(Guid id, CancellationToken cancellationToken); Task<PagedResult<Customer>> SearchAsync( CustomerSearchCriteria criteria, CancellationToken cancellationToken); Task<bool> EmailExistsAsync(string email, CancellationToken cancellationToken); Task AddAsync(Customer customer, CancellationToken cancellationToken); }

# 8. MCP Server Design

The MCP server is a separate console/worker-style executable. It uses the generic host, registers the same application and in-memory data services as the API, adds the MCP server, selects stdio transport and discovers tool classes from its own assembly.

## 8.1 Host composition

var builder = Host.CreateApplicationBuilder(args); builder.Logging.ClearProviders(); builder.Logging.AddConsole(options => { // MCP protocol uses stdout; logs must go to stderr. options.LogToStandardErrorThreshold = LogLevel.Trace; }); builder.Services.AddCommerceApplication(); builder.Services.AddCommerceInMemoryData(); builder.Services .AddMcpServer() .WithStdioServerTransport() .WithToolsFromAssembly(); await builder.Build().RunAsync();

Implementation note: Codex must verify the exact v2 API names against the pinned package and official v2 documentation before committing code.

## 8.2 MCP project structure

CommerceMcpDemo.McpServer/ ├── Configuration/ │ ├── McpOptions.cs │ └── McpToolPolicy.cs ├── ErrorHandling/ │ ├── McpExceptionMapper.cs │ └── SafeToolException.cs ├── Models/ │ ├── ToolError.cs │ └── ToolPagedResult.cs ├── Tools/ │ ├── CustomerTools.cs │ ├── ProductTools.cs │ └── OrderTools.cs ├── Program.cs ├── appsettings.json └── CommerceMcpDemo.McpServer.csproj

# 9. Endpoint-to-Tool Conversion Strategy

The term “convert endpoints into tools” will mean exposing the same application capability through an MCP adapter. The implementation will not invoke controllers over HTTP and will not reflect all endpoints automatically.

| API capability | MCP tool name | Default state | Calls |
| --- | --- | --- | --- |
| Get customer | commerce_get_customer | Enabled | ICustomerService.GetByIdAsync |
| Search customers | commerce_search_customers | Enabled | ICustomerService.SearchAsync |
| Create customer | commerce_create_customer | Disabled initially | ICustomerService.CreateAsync |
| Get product | commerce_get_product | Enabled | IProductService.GetByIdAsync |
| Search products | commerce_search_products | Enabled | IProductService.SearchAsync |
| Get order | commerce_get_order | Enabled | IOrderService.GetByIdAsync |
| Search orders | commerce_search_orders | Enabled | IOrderService.SearchAsync |
| Create draft order | commerce_create_draft_order | Disabled initially | IOrderService.CreateDraftAsync |

## 9.1 Tool adapter example

[McpServerToolType] public static class CustomerTools { [McpServerTool(Name = "commerce_get_customer")] [Description("Gets one customer by its unique identifier.")] public static async Task<CustomerDto> GetCustomerAsync( ICustomerService customerService, [Description("Customer identifier.")] Guid customerId, CancellationToken cancellationToken) { return await customerService.GetByIdAsync(customerId, cancellationToken) ?? throw new SafeToolException("Customer was not found."); } }

## 9.2 Why explicit adapters are the first choice

Controller return types such as IActionResult are HTTP-specific and unsuitable as MCP schemas.

Endpoint authorization, headers, route binding and status codes do not translate directly to tools.

An explicit allow-list prevents accidental exposure of delete, payment or administrative operations.

Tool descriptions and argument descriptions can be optimised for model selection.

The adapter remains very small because all real behaviour stays in application services.

## 9.3 Optional phase-two automation

After the explicit pattern is proven, a reusable internal tool generator may be added. The generator should inspect application service methods or a dedicated descriptor interface—not controllers. An opt-in marker such as a separate tool manifest can describe the tool name, description, write/read classification and parameter metadata while keeping MCP attributes out of the Application project.

# 10. Plug-in and Reuse Strategy

## 10.1 Shared dependency-injection extensions

public static class DependencyInjection { public static IServiceCollection AddCommerceApplication( this IServiceCollection services) { services.AddScoped<ICustomerService, CustomerService>(); services.AddScoped<IProductService, ProductService>(); services.AddScoped<IOrderService, OrderService>(); return services; } } public static class DependencyInjection { public static IServiceCollection AddCommerceInMemoryData( this IServiceCollection services) // no database configuration { services.AddSingleton<ICommerceDataStore, HardcodedCommerceDataStore>(); // Values are defined in code; no database is used. services.AddScoped<ICustomerRepository, CustomerRepository>(); services.AddScoped<IProductRepository, ProductRepository>(); services.AddScoped<IOrderRepository, OrderRepository>(); return services; } }

## 10.2 Minimal steps to add MCP to another solution

Add the MCP executable project to the solution.

Reference the target solution’s Application/Contracts and in-memory data projects.

Call the target solution’s existing AddApplication and AddInMemoryData methods.

Add tool adapter classes that call application service interfaces.

Configure the stdio launch command in .vscode/mcp.json.

Build, restart the MCP server and reset VS Code’s cached tools when tool definitions change.

# 11. Configuration Plan

## 11.1 Hardcoded sample-data configuration

{ "SampleData": { "Source": "Hardcoded in-memory collections" } }

## 11.2 MCP configuration

{ "Mcp": { "ServerName": "commerceDemo", "EnableWriteTools": false, "DefaultPageSize": 20, "MaximumPageSize": 100, "CommandTimeoutSeconds": 30 } }

## 11.3 Configuration rules

No secrets in source-controlled appsettings files or .vscode/mcp.json.

Environment variables override local settings.

All list tools enforce maximum page size and deterministic ordering.

Write tools remain unimplemented or unregistered until deliberately enabled.

The MCP executable has no data-file path; hardcoded values are created in memory when each host starts.

# 12. Error Handling, Logging and Safety

| Condition | API result | MCP result |
| --- | --- | --- |
| Validation error | 400 ProblemDetails | Safe validation message with field details |
| Not found | 404 ProblemDetails | Safe ‘not found’ tool error |
| Conflict | 409 ProblemDetails | Safe conflict message |
| Unauthorised/forbidden | 401/403 | Tool error without sensitive details |
| Timeout/cancellation | 408/499-style handling | Cancelled or timed-out tool result |
| Unexpected exception | 500 + correlation ID | Generic message; full details only in stderr logs |

## 12.1 stdio logging rule

Critical: stdout is reserved for MCP protocol messages. Console.WriteLine, build output and arbitrary startup text can corrupt the connection. Application logs must go to stderr.

## 12.2 Security boundaries

Only trusted local MCP server code should be configured in VS Code.

No delete, payment, approval or administrative tools in the first delivery.

Return DTOs instead of EF entities to avoid navigation cycles and unintended fields.

Descriptions must clearly state side effects.

Use bounded result sizes to prevent huge responses.

Add VS Code sandboxing as an optional hardening step on macOS/Linux because hardcoded values require no database-file access.

# 13. macOS Development Plan

The full solution can be created and run on a Mac. Microsoft documents .NET 10 support on current macOS releases and provides separate Arm64 and x64 installers. VS Code with C# Dev Kit supports .NET development on macOS.

## 13.1 Required software

.NET 10 SDK: Arm64 installer for Apple Silicon or x64 installer for Intel.

Visual Studio Code.

C# Dev Kit extension.

GitHub Copilot and GitHub Copilot Chat extensions.

Git command-line tools.

## 13.2 Verification commands

uname -m dotnet --info dotnet --list-sdks code --version git --version

## 13.3 Cross-platform constraints

Do not add a database provider or database-specific development dependency.

Do not rely on IIS Express, Windows Authentication, COM, registry access or Windows-only file paths.

Use Path.Combine and configuration-based paths.

Use bash scripts with executable permission committed where possible.

Keep line endings and file permissions consistent through .gitattributes.

# 14. VS Code GitHub Copilot Integration

## 14.1 Startup script

#!/usr/bin/env bash set -euo pipefail ROOT_DIR="$(cd "$(dirname "${BASH_SOURCE[0]}")/.." && pwd)" PROJECT="$ROOT_DIR/src/CommerceMcpDemo.McpServer/CommerceMcpDemo.McpServer.csproj" DLL="$ROOT_DIR/src/CommerceMcpDemo.McpServer/bin/Debug/net10.0/CommerceMcpDemo.McpServer.dll" dotnet build "$PROJECT" --nologo 1>&2 exec dotnet "$DLL"

## 14.2 Workspace MCP configuration

{ "servers": { "commerceDemo": { "type": "stdio", "command": "bash", "args": [ "${workspaceFolder}/scripts/start-mcp.sh" ], "cwd": "${workspaceFolder}", "env": { "DOTNET_ENVIRONMENT": "Development" } } } }

## 14.3 Copilot validation prompts

Use the commerce tools to find active customers whose name contains “an”.

Find products that are in stock and cost less than 100.

Get the details and items for order <hardcoded-order-id>.

Do not create anything; summarise the five newest confirmed orders.

# 15. Testing Strategy

| Test suite | Coverage |
| --- | --- |
| Application unit tests | Service validation, mappings, business rules and repository interaction. |
| Infrastructure tests | Hardcoded repository queries, paging, ordering, relationships and sample data. |
| API integration tests | Controller routes, HTTP status codes, ProblemDetails and JSON contracts. |
| MCP unit tests | Tool method behaviour with mocked application services. |
| MCP discovery tests | Expected tools are discoverable and unexpected/write tools are absent. |
| MCP end-to-end smoke test | Launch stdio server and invoke at least one tool through SDK test utilities where practical. |
| Regression tests | API behaviour remains unchanged when MCP project is added. |

## 15.1 Minimum MCP test cases

Successful customer lookup.

Customer not found.

Search input validation.

Maximum page-size enforcement.

Cancellation token propagation.

Unexpected exception sanitisation.

Tool description and argument schema presence.

No stdout logging contamination.

Write tools absent by default.

# 16. Delivery Phases

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 1. Foundation | Create solution, central package management, Domain/Application/Infrastructure, hardcoded in-memory sample data. | Solution builds; hardcoded sample data is available. |
| 2. Dummy API | Controllers, services, repositories, validation, ProblemDetails and OpenAPI. | All API endpoints work and integration tests pass. |
| 3. MCP host | Add v2 SDK package, stdio host, stderr logging, shared DI registrations. | Server starts without stdout contamination. |
| 4. Read tools | Customer, product and order read/search tools with descriptions and pagination. | Copilot discovers and invokes the tools. |
| 5. Safety/testing | Error mapping, tool policies, tests, scripts and secret handling. | Test suite passes; write tools are absent by default. |
| 6. Documentation | README, architecture notes, setup guide and extension instructions. | A new developer can run API and MCP on macOS. |
| 7. Optional automation | Evaluate manifest/source-generation approach for reducing wrapper boilerplate. | Decision record and optional prototype. |

# 17. Acceptance Criteria

The repository restores and builds with the selected .NET 10 SDK.

The dummy API uses controllers, service interfaces and repositories.

Hardcoded in-memory sample data is deterministic and works on macOS without external setup.

The API and MCP hosts use the same application services and infrastructure registrations.

No MCP tool calls an API controller or sends HTTP requests to the local API.

GitHub Copilot in VS Code discovers at least six read-only tools.

At least three representative tool calls return valid data.

All tool parameters and tools have useful descriptions.

List tools enforce pagination and maximum result size.

Write tools are absent or disabled by default.

No secrets are committed.

MCP logs use stderr and stdout remains protocol-only.

Automated tests pass.

Adding a new tool does not require editing Program.cs.

The README includes complete Mac setup and troubleshooting instructions.

# 18. Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| SDK v2 prerelease changes | Build/API breakage | Pin exact version, centralise it, verify against v2 docs and add upgrade notes. |
| Automatic overexposure | Sensitive or destructive actions become tools | Use explicit allow-list and read-only first delivery. |
| stdout contamination | VS Code cannot communicate with server | Redirect logs/build output to stderr and test process streams. |
| Business logic in controllers | MCP wrapper would duplicate behaviour | Keep dummy controllers thin; in real projects extract logic into services. |
| Large tool results | Slow responses and excess context usage | Bounded paging, concise DTOs and deterministic sorting. |
| Process reset differences | Writes are lost when a host restarts | Document the transient-write behaviour; add durable storage only in a later database-backed phase. |
| macOS sandbox restrictions | No database access required | No database-file rule is required for this sample. |

# 19. Codex Execution Prompt

The following prompt can be supplied to Codex at the repository root. It is intentionally implementation-oriented and asks Codex to verify SDK v2 APIs rather than relying on stale examples.

Create a complete .NET 10 solution named CommerceMcpDemo that demonstrates a pluggable MCP server beside a layered ASP.NET Core Web API. Use the official Model Context Protocol C# SDK v2 documentation at: https://csharp.sdk.modelcontextprotocol.io/v2/ Before coding, verify the current NuGet package names, exact latest v2 prerelease version and exact v2 APIs. Pin that exact version in Directory.Packages.props. Do not use floating versions. Required projects: - CommerceMcpDemo.Domain - CommerceMcpDemo.Application - CommerceMcpDemo.Infrastructure - CommerceMcpDemo.Api - CommerceMcpDemo.McpServer - Application tests - API integration tests - MCP server tests Architecture: - ASP.NET Core controllers - Service interfaces and service implementations - Repository interfaces and hardcoded in-memory repository implementations - No database; hardcoded values stored in in-memory collections - Shared AddCommerceApplication() and AddCommerceInMemoryData() extension methods - Controllers and MCP tools must call the same application service interfaces - MCP tools must never call controllers or the HTTP API Dummy domain: - Customer - Product - Order - OrderItem Include deterministic hardcoded sample data. API endpoints: - Get/search/create customers - Get/search products - Get/search/create draft orders Use DTOs, validation, paging, ProblemDetails and OpenAPI. MCP server: - Separate executable project - Generic Host - stdio transport - tool discovery from the MCP assembly - all logs to stderr; never use Console.WriteLine - strongly typed tools with descriptions for every tool and user input - cancellation-token support - safe exception mapping - bounded pagination - read-only tools enabled by default - write tools must not be registered by default Implement these initial tools: - commerce_get_customer - commerce_search_customers - commerce_get_product - commerce_search_products - commerce_get_order - commerce_search_orders Create .vscode/mcp.json for GitHub Copilot and scripts/start-mcp.sh. The startup script must build with build output redirected to stderr and then execute the compiled DLL. Create tests for: - service business rules - repository queries - API routes - MCP tool discovery - successful invocation - validation - not found - cancellation - exception sanitisation - maximum page size - absence of write tools - stdout remains free of log output Create a README with: - architecture - Mac Apple Silicon and Intel setup - dotnet commands - sample-data reset instructions (restart the host) - API run instructions - VS Code Copilot MCP configuration - how to add another MCP tool - troubleshooting and MCP output logs - warning that SDK v2 is prerelease and how to upgrade safely Run restore, build and all tests. Fix compilation/test failures rather than leaving pseudocode. Finally provide: - final project tree - package versions - commands executed - test results - changed files - one example Copilot prompt for each MCP tool

# 20. Implementation Checklist

| Done | Item |
| --- | --- |
| ☐ | Create solution and projects |
| ☐ | Add central package/version management |
| ☐ | Implement domain entities and DTOs |
| ☐ | Implement services and repository contracts |
| ☐ | Implement hardcoded in-memory repositories and sample data |
| ☐ | Implement controllers and API error handling |
| ☐ | Add MCP v2 package and stdio host |
| ☐ | Implement six read-only MCP tools |
| ☐ | Add VS Code mcp.json and startup scripts |
| ☐ | Add all test projects and smoke tests |
| ☐ | Validate on macOS |
| ☐ | Complete README and upgrade notes |

# 21. References

1. MCP C# SDK documentation: https://csharp.sdk.modelcontextprotocol.io/v2/

2. Official MCP C# SDK repository: https://github.com/modelcontextprotocol/csharp-sdk

3. VS Code: Add and manage MCP servers: https://code.visualstudio.com/docs/agent-customization/mcp-servers

4. VS Code MCP configuration reference: https://code.visualstudio.com/docs/agents/reference/mcp-configuration

5. Microsoft Learn: Install .NET on macOS: https://learn.microsoft.com/en-us/dotnet/core/install/macos

6. C# Dev Kit for Visual Studio Code: https://learn.microsoft.com/en-us/visualstudio/subscriptions/vs-c-sharp-dev-kit

7. NuGet: ModelContextProtocol package: https://www.nuget.org/packages/ModelContextProtocol/

Currency note: This technical plan contains no cost estimates.